# Sprint 0: Setup and Orientation

# Sprint Documentation

## 1. Sprint Overview

Sprint Name: Sprint 0 – Setup and Orientation Sprint Number: 0 Sprint Duration: January 5, 2026 Sprint Goal: Establish a stable development environment and repository baseline.

## 2. Sprint Objectives

- Standardize the local development environment

- Create the base Next.js and TypeScript scaffolding

- Configure linting and formatting rules

- Initialize Prisma and define the database source

- Validate core scripts for development, build, and testing

## 3. Sprint Team

ID Candidate Name

f00dfe078a69f52b5f24ffc0828a612f Mohammed farook 129d1e5155cc230ad92485f39e665703 Mohamed Abdul Faazil A 4a3a44b029ef13c82784df7ea7b6defe Mohammed Ayyub Khan 753e742e1869362a4584bf1f5f3317b5 Irfan khan J 71039bd7f121df0a32b4730e65578eca Gowtham 4039fbf9c927921a8d341f1ace6533ec Gopinathan 0454ef4f5d44365b2e94155b1afc07e6 Mohamed suhailu A d8b40442ebf003abace4b89bd9f599f8 Sreejith 7e9b1116b711f0f8c51408423bf2e4b0 N Faheen ashar e5d65a339cfb20fb35f4649dfb2205c5 Ifath Ahamed de2a328eb5f4473ad0f4e6661308fd7c Mohammad Madina 2912ccf5c8d1a53b0c14e8e0a5c47c55 SYED UMAR PEERAN K 99b434a63a685f399c64229e97f13012 abdul adhil t 134647691c08216a59941346939f0093 Shahul Hameed 4505ba0bf8beda7b24b49d6be82553bd Mohamed Muzzammil M 7ddac8e2b919aee830a4a582b89ec14d Mohammed abzal m d765a31efe0d66694b7410f9d1208ef1 Syed Thahsin agusam s e10a33c1cf6994f9b654364dd033c50d Athifa fareeza b4c7dede130cf169e154ae11f6729acb Mohamed mayish A aed46be93f0b094bf2e4a9262407c0ea DIVYA K 2d200ea601b7306be9c46b49403f52b8 Nikkitha 1f7d489e69d5d13ae514ce1a744b5b73 THEANMERCY M 9f985ccb30de43f8554437cd476987a0 Arif basha 35f0ca4cdff4df5b8d34c6fca63e27db M MOHAMMED FARHAAD 187f4e36d03af9da39c44db791119a97 Delli ganesh j

## 4. Sprint Backlog

User Story ID Description Priority Story Points Status

US-001 Environment setup and tooling High 5 Done US-002 Repository initialization and scripts High 5 Done US-003 Prisma configuration with SQLite Medium 3 Done US-004 Linting and formatting baseline Medium 3 Done

## 5. Scope (In-Scope / Out-of-Scope)

In-Scope:

- Node.js, npm, TypeScript setup

- Base Next.js App Router scaffold

- ESLint and formatting configuration

- Prisma schema initialization with SQLite

- Environment templates (.env, .env.local, .env.test)

Out-of-Scope:

- Business features

- UI workflows

- Analytics and reports

## 6. Sprint Plan

Day Planned Activity

Day 1 Local environment setup and repository initialization Day 2 TypeScript, ESLint, and formatter configuration Day 3 Prisma schema initialization and database wiring Day 4 Baseline build and start validation

## 7. Daily Stand-up Summary (Optional)

Blockers: None reported

Resolutions: Not applicable

## 8. Deliverables

- package.json scripts for dev/build/start/lint/e2e

- tsconfig.json and eslint.config.mjs

- Next.js App Router scaffold under src/

- Prisma schema with SQLite datasource

- Environment templates and Docker artifacts

## 9. Testing & Quality Assurance

Unit Tests: Not applicable (foundation sprint)

Functional Testing: Dev server start validated

Regression Issues: None

## 10. Risks & Mitigation

Risk Impact Mitigation

Environment drift Medium Standardized scripts and env templates Dependency mismatch Medium Locked versions in package-lock.json

## 11. Sprint Review Summary

Environment and repository baseline are stable. The project is ready for architecture and UI design work.

## 12. Sprint Retrospective

What Went Well:

- Quick alignment on tooling

- Minimal friction in setup

What Can Be Improved:

- Add onboarding checklist for new contributors

Action Items:

- Create a short onboarding guide in documentation

## 13. Metrics

Planned Story Points: 16

Completed Story Points: 16

Sprint Velocity: 100%