# Sprint 2: Core Module Development

Date: January 24, 2026 Goal: Core module development and working dashboards Status: Completed

## 1. Sprint Overview

Sprint 2 delivered the first end-to-end functional experience for core users. The sprint implemented the primary business modules, established role-based dashboards, and ensured the system could support daily project operations.

## 2. Objectives

- Implement authentication and organization setup

- Deliver project and task management features

- Build time tracking and timesheet workflows # Sprint Documentation

## 1. Sprint Overview

Sprint Name: Sprint 2 – Core Module Development Sprint Number: 2 Sprint Duration: January 24, 2026 Sprint Goal: Deliver core modules and working dashboards.

## 2. Sprint Objectives

- Implement authentication and organization onboarding

- Deliver project and task management features

- Build milestones, phases, and team management

- Add time tracking and weekly timesheets

- Provide role-based dashboards with live data

## 3. Sprint Team

ID Candidate Name

f00dfe078a69f52b5f24ffc0828a612f Mohammed farook 129d1e5155cc230ad92485f39e665703 Mohamed Abdul Faazil A 4a3a44b029ef13c82784df7ea7b6defe Mohammed Ayyub Khan 753e742e1869362a4584bf1f5f3317b5 Irfan khan J 71039bd7f121df0a32b4730e65578eca Gowtham 4039fbf9c927921a8d341f1ace6533ec Gopinathan 0454ef4f5d44365b2e94155b1afc07e6 Mohamed suhailu A d8b40442ebf003abace4b89bd9f599f8 Sreejith 7e9b1116b711f0f8c51408423bf2e4b0 N Faheen ashar e5d65a339cfb20fb35f4649dfb2205c5 Ifath Ahamed de2a328eb5f4473ad0f4e6661308fd7c Mohammad Madina 2912ccf5c8d1a53b0c14e8e0a5c47c55 SYED UMAR PEERAN K 99b434a63a685f399c64229e97f13012 abdul adhil t 134647691c08216a59941346939f0093 Shahul Hameed 4505ba0bf8beda7b24b49d6be82553bd Mohamed Muzzammil M 7ddac8e2b919aee830a4a582b89ec14d Mohammed abzal m d765a31efe0d66694b7410f9d1208ef1 Syed Thahsin agusam s e10a33c1cf6994f9b654364dd033c50d Athifa fareeza b4c7dede130cf169e154ae11f6729acb Mohamed mayish A aed46be93f0b094bf2e4a9262407c0ea DIVYA K 2d200ea601b7306be9c46b49403f52b8 Nikkitha 1f7d489e69d5d13ae514ce1a744b5b73 THEANMERCY M 9f985ccb30de43f8554437cd476987a0 Arif basha 35f0ca4cdff4df5b8d34c6fca63e27db M MOHAMMED FARHAAD 187f4e36d03af9da39c44db791119a97 Delli ganesh j

## 4. Sprint Backlog

User Story ID Description Priority Story Points Status

US-201 Authentication and organization setup High 8 Done US-202 Projects and tasks core CRUD High 8 Done US-203 Milestones, phases, and teams Medium 5 Done US-204 Timesheets and timers Medium 5 Done US-205 Role-based dashboards Medium 5 Done

## 5. Scope (In-Scope / Out-of-Scope)

In-Scope:

- Authentication and organization membership flows

- Projects, tasks, milestones, phases

- Team and membership management

- Time tracking and timesheets

- Role-based dashboards and widgets

Out-of-Scope:

- Reporting and analytics exports

- Document management and versioning

- Notifications and collaboration threads

## 6. Sprint Plan

Day Planned Activity

Day 1–3 Authentication and organization workflows Day 4–7 Project and task management APIs Day 8–10 Teams, milestones, phases Day 11–12 Dashboards and widgets Day 13–14 Integration checks and QA

## 7. Daily Stand-up Summary (Optional)

Blockers: None reported

Resolutions: Not applicable

## 8. Deliverables

- Auth and organization APIs and UI

- Project CRUD with membership handling

- Task CRUD with assignments and statuses

- Milestones and phases support

- Teams and membership management

- Timer and timesheet endpoints and UI

- Dashboard endpoints and role-aware widgets

## 9. Testing & Quality Assurance

Unit Tests: Core logic tests in place

Functional Testing: Project, task, and timesheet flows validated

Regression Issues: None

## 10. Risks & Mitigation

Risk Impact Mitigation

Complex data relationships Medium Validated Prisma relations and indexes Role-based visibility Medium RBAC checks in API routes

## 11. Sprint Review Summary

Core functionality is complete, and the application supports daily operations for primary users. Dashboards present live project and task status.

## 12. Sprint Retrospective

What Went Well:

- Modular API structure enabled parallel work

- Dashboards provided immediate visibility

What Can Be Improved:

- Automated tests for core workflows should be expanded

Action Items:

- Add additional integration tests in later sprints

## 13. Metrics

Planned Story Points: 31

Completed Story Points: 31

Sprint Velocity: 100%