# Sprint 3: Advanced Features

Date: February 3, 2026 Goal: Analytics and notifications Status: Completed

## 1. Sprint Overview

Sprint 3 expanded the platform with advanced capabilities such as reporting, collaboration, and notifications. This sprint completed the remaining major functional modules required for a production-ready system.

## 2. Objectives

- Deliver analytics and reporting features with export options

- Implement collaboration flows (discussions, comments, attachments)

- Add notifications and preference management

- Implement document management and versioning

- Add issue tracking and activity logging

## 3. Scope

In Scope - Reports and export workflows - Notifications and notification preferences - Discussions, comments, attachments - Issues and document versioning - Activity logging

Out of Scope - Deployment and performance hardening - Client portal and external user views

## 4. Deliverables

- Reports and export endpoints

- Notification preferences and delivery logic

- Discussions and comment workflows

- File attachments support

- Issue tracking

- Document management and versioning

- Activity logs

## 5. Evidence in Repository

API modules: - src/app/api/reports - src/app/api/notifications - src/app/api/notification-preferences - src/app/api/discussions - src/app/api/comments - src/app/api/attachments - src/app/api/issues - src/app/api/documents - src/app/api/document-versions - src/app/api/activity-logs

UI components: - src/components/ReportsExport.tsx

## 6. Data Model Coverage

# Sprint Documentation

## 1. Sprint Overview

Sprint Name: Sprint 3 – Advanced Features Sprint Number: 3 Sprint Duration: February 3, 2026 Sprint Goal: Deliver analytics, notifications, and collaboration.

## 2. Sprint Objectives

- Deliver analytics and reporting with export options

- Implement collaboration (discussions, comments, attachments)

- Add notifications and preference management

- Implement document management and versioning

- Add issue tracking and activity logging

## 3. Sprint Team

ID Candidate Name

f00dfe078a69f52b5f24ffc0828a612f Mohammed farook 129d1e5155cc230ad92485f39e665703 Mohamed Abdul Faazil A 4a3a44b029ef13c82784df7ea7b6defe Mohammed Ayyub Khan 753e742e1869362a4584bf1f5f3317b5 Irfan khan J 71039bd7f121df0a32b4730e65578eca Gowtham 4039fbf9c927921a8d341f1ace6533ec Gopinathan 0454ef4f5d44365b2e94155b1afc07e6 Mohamed suhailu A d8b40442ebf003abace4b89bd9f599f8 Sreejith 7e9b1116b711f0f8c51408423bf2e4b0 N Faheen ashar e5d65a339cfb20fb35f4649dfb2205c5 Ifath Ahamed de2a328eb5f4473ad0f4e6661308fd7c Mohammad Madina 2912ccf5c8d1a53b0c14e8e0a5c47c55 SYED UMAR PEERAN K 99b434a63a685f399c64229e97f13012 abdul adhil t 134647691c08216a59941346939f0093 Shahul Hameed 4505ba0bf8beda7b24b49d6be82553bd Mohamed Muzzammil M 7ddac8e2b919aee830a4a582b89ec14d Mohammed abzal m d765a31efe0d66694b7410f9d1208ef1 Syed Thahsin agusam s e10a33c1cf6994f9b654364dd033c50d Athifa fareeza b4c7dede130cf169e154ae11f6729acb Mohamed mayish A aed46be93f0b094bf2e4a9262407c0ea DIVYA K 2d200ea601b7306be9c46b49403f52b8 Nikkitha 1f7d489e69d5d13ae514ce1a744b5b73 THEANMERCY M 9f985ccb30de43f8554437cd476987a0 Arif basha 35f0ca4cdff4df5b8d34c6fca63e27db M MOHAMMED FARHAAD 187f4e36d03af9da39c44db791119a97 Delli ganesh j

## 4. Sprint Backlog

User Story ID Description Priority Story Points Status

US-301 Reporting and export workflows High 8 Done US-302 Collaboration features and attachments High 8 Done US-303 Notifications and preferences Medium 5 Done US-304 Document versioning and management Medium 5 Done US-305 Issue tracking and activity logs Medium 5 Done

## 5. Scope (In-Scope / Out-of-Scope)

In-Scope:

- Reports and export workflows

- Notifications and notification preferences

- Discussions, comments, and attachments

- Issues and document versioning

- Activity logging

Out-of-Scope:

- Deployment readiness and performance hardening

- Client portal and external user access

## 6. Sprint Plan

Day Planned Activity

Day 1–3 Reports and export endpoints Day 4–6 Collaboration features and attachments Day 7–8 Issues and document versioning Day 9–10 Notifications and preferences Day 11–14 Integration checks and QA

## 7. Daily Stand-up Summary (Optional)

Blockers: None reported

Resolutions: Not applicable

## 8. Deliverables

- Reports and export endpoints

- Notification preferences and delivery logic

- Discussion threads and comment workflows

- File attachment support

- Issue tracking

- Document management and versioning

- Activity logs

## 9. Testing & Quality Assurance

Unit Tests: Core reporting and notification logic validated

Functional Testing: Collaboration, document, and issue flows validated

Regression Issues: None

## 10. Risks & Mitigation

Risk Impact Mitigation

Complex report queries Medium Database indexing and aggregation Attachment storage growth Medium Controlled file metadata and storage policies

## 11. Sprint Review Summary

Advanced modules are complete and stable. The application now includes reporting, collaboration, notifications, and document management.

## 12. Sprint Retrospective

What Went Well:

- Reporting exports delivered without major regressions

- Collaboration flows aligned with user needs

What Can Be Improved:

- Better automated coverage for export workflows

Action Items:

- Add export validation tests in later cycles

## 13. Metrics

Planned Story Points: 31

Completed Story Points: 31

Sprint Velocity: 100%